**Weekly Meeting Report**

**10/07/2023 – 14/07/2023**

Group ID: GaoRangers

Project name: Comics World

Prepared by: Tô Khánh Linh

Team members:

21127183 – **Phạm Phú Toàn**

21127047 – **Nguyễn Trần An Hòa**

21127665 – **Nguyễn Thuận Phát**

21127638 – **Tô Khánh Linh**

21127679 – **Ngô Quốc Quý**

1. **Achievements since last week:**

| **No** | **Description** | **Due Date** | **Responsibility** | **Task Achieved** |
| --- | --- | --- | --- | --- |
| 1 | Revised project plan | 11/07/2023 | Nguyễn Trần An Hòa | 100% |
| 2 | Revised project plan | 11/07/2023 | Tô Khánh Linh | 100% |
| 3 | Detailed vision document | 11/07/2023 | Nguyễn Thuận Phát | 100% |
| 4 | Detailed vision document | 11/07/2023 | Ngô Quốc Quý | 100% |
| 5 | Draw use case model: support everyone | 15/07/2023 | Phạm Phú Toàn | 100% |
| 6 | Draw use case model: actor member | 15/07/2023 | Nguyễn Thuận Phát | 100% |
| 7 | Draw use case model: actor guest | 15/07/2023 | Tô Khánh Linh | 100% |
| 8 | Draw use case model: actor admin | 15/07/2023 | Nguyễn Trần An Hòa | 100% |
| 9 | Draw use case model: actor uploader | 15/07/2023 | Ngô Quốc Quý | 100% |
| 10 | Write weekly report 1 | 16/07 | Tô Khánh Linh | 100% |

**Note:** Some tasks are modified, re-arranged, added and some is shortened.

1. **Issue and impacts:**

* None

1. **Next week’s goals:**

| **No** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Write use case specification number (1-4) | 21/07/2023 | Tô Khánh Linh |
| 2 | Write use case specification number (5-7) | 21/07/2023 | Nguyễn Thuận Phát |
| 3 | Write use case specification number (8-10) | 21/07/2023 | Ngô Quốc Quý |
| 4 | Write use case specification number (11-13) | 21/07/2023 | Nguyễn Trần An Hòa |
| 5 | Write use case specification number (14-16) | 21/07/2023 | Phạm Phú Toàn |
| 6 | Write weekly report 2 | 22/07/2023 | Nguyễn Trần An Hòa |
| 7 | Write planning report | 22/07/2023 | Nguyễn Thuận Phát |
| 8 | Write review report | 22/07/2023 | Ngô Quốc Quý |