**Weekly Report 2**

**17/07/2023-21/07/2023**

Group ID: GaoRangers

Project name: Comics World

Prepared by: Nguyễn Trần An Hòa

Team members:

21127183 – **Phạm Phú Toàn**

21127047 – **Nguyễn Trần An Hòa**

21127665 – **Nguyễn Thuận Phát**

21127638 – **Tô Khánh Linh**

21127679 – **Ngô Quốc Quý**

1. **Achievements since last week:**

| **No** | **Description** | **Due Date** | **Responsibility** | **Task Achieved** |
| --- | --- | --- | --- | --- |
| 1 | Write use case description: Tracking views, remove comics and read reports | 21/07/2023 | Phạm Phú Toàn | 100% |
| 2 | Write use case description: create new comics, upload comics and fix comics | 21/07/2023 | Nguyễn Trần An Hòa | 100% |
| 3 | Write use case description: rating, ban account and change roles | 21/07/2023 | Ngô Quốc Quý | 100% |
| 4 | Write use case description: report, comments and follow comics | 21/07/2023 | Nguyễn Thuận Phát | 100% |
| 5 | Write use case description: sign up, search, read comics and login | 21/07/2023 | Tô Khánh Linh | 100% |
| 6 | Write weekly report 2 | 22/07/2023 | Nguyễn Trần An Hòa | 100% |
| 7 | Write planning report | 22/07/2023 | Nguyễn Thuận Phát | 100% |
| 8 | Write review report | 22/07/2023 | Ngô Quốc Quý | 100% |

1. **Issue and impacts:**

* None

1. **Next week’s goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Draw class diagram (comics) | 28/07/2023 | Nguyễn Trần An Hòa |
| 2 | Draw class diagram (admin) | 28/07/2023 | Tô Khánh Linh |
| 3 | Draw class diagram (guest - member) | 28/07/2023 | Nguyễn Thuận Phát |
| 4 | Draw class diagram (uploader) | 28/07/2023 | Ngô Quốc Quý |
| 5 | Revise and complete the use case specification | 28/07/2023 | Phạm Phú Toàn |
| 6 | Support everyone with diagrams | 28/07/2023 | Phạm Phú Toàn |
| 7 | Write weekly report 1 | 29/07/2023 | Phạm Phú Toàn |