**Weekly Report 2**

**29/07/2023 - 04/08/2023**

Group ID: GaoRangers

Project name: Comics World

Prepared by: Ngô Quốc Quý

Team members:

21127183 – **Phạm Phú Toàn**

21127047 – **Nguyễn Trần An Hòa**

21127665 – **Nguyễn Thuận Phát**

21127638 – **Tô Khánh Linh**

21127679 – **Ngô Quốc Quý**

1. **Achievements since last week:**

| **No** | **Description** | **Due Date** | **Responsibility** | **Task Achieved** |
| --- | --- | --- | --- | --- |
| 1 | Draw packages diagram of database and service (server). | 04/08/2023 | Nguyễn Trần An Hòa | 100% |
| 2 | Draw packages diagram of controller (client - server). | 04/08/2023 | Tô Khánh Linh | 100% |
| 3 | Write part 1, 2, 3, 4 in the Software Architecture Document. | 04/08/2023 | Ngô Quốc Quý | 100% |
| 4 | Draw packages diagram of GUI (client) and routes (Server) | 04/08/2023 | Nguyễn Thuận Phát | 100% |
| 5 | Check and support everyone to draw package diagrams. | 04/08/2023 | Phạm Phú Toàn | 100% |
| 6 | Write weekly report 2 | 05/08/2023 | Ngô Quốc Quý | 100% |
| 7 | Write reviewing report | 05/08/2023 | Tô Khánh Linh | 100% |
| 8 | Write planning report | 05/08/2023 | Nguyễn Thuận Phát | 100% |

1. **Issue and impacts:**

* None

1. **Next week’s goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Draw login/register screen in figma. | 12/08/2023 | Tô Khánh Linh |
| 2 | Draw homepage, profile’s reader (partly) screens in figma. | 12/08/2023 | Ngô Quốc Quý |
| 3 | Draw profile’s reader (partly) , manage comics (partly) screens in figma. | 12/08/2023 | Nguyễn Thuận Phát |
| 3 | Draw profile’s admin/uploader screens in figma. | 12/08/2023 | Nguyễn Trần An Hòa |
| 4 | Draw manage comics (partly) /account screens in figma. | 12/08/2023 | Phạm Phú Toàn |
| 5 | Write weekly report 1. | 13/08/2023 | Nguyễn Trần An Hòa |

**Notes:** Draw the secondary functions of the website in figma (for all member)