**Weekly Report 1**

**05/08/2023 – 11/08/2023**

Group ID: GaoRangers

Project name: Comics World

Prepared by: Ngô Quốc Quý

Team members:

21127183 – **Phạm Phú Toàn**

21127047 – **Nguyễn Trần An Hòa**

21127665 – **Nguyễn Thuận Phát**

21127638 – **Tô Khánh Linh**

21127679 – **Ngô Quốc Quý**

1. **Achievements since last week:**

| **No** | **Description** | **Due Date** | **Responsibility** | **Task Achieved** |
| --- | --- | --- | --- | --- |
| 1 | Draw login/register screen in figma. | 12/08/2023 | Tô Khánh Linh | 100% |
| 2 | Draw homepage, profile’s reader (partly) screens in figma. | 12/08/2023 | Ngô Quốc Quý | 100% |
| 3 | Draw profile’s reader (partly) , manage comics (partly) screens in figma. | 12/08/2023 | Nguyễn Thuận Phát | 100% |
| 3 | Draw profile’s admin/uploader screens in figma. | 12/08/2023 | Nguyễn Trần An Hòa | 100% |
| 4 | Draw manage comics (partly) /account screens in figma. | 12/08/2023 | Phạm Phú Toàn | 100% |
| 5 | Write weekly report 1. | 13/08/2023 | Ngô Quốc Quý | 100% |

**Note:** Some tasks are modified, re-arranged, added and some is shortened.

1. **Issue and impacts:**

* None

1. **Next week’s goals:**

| **No** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Redraw logical view in SAD. | 19/08/2023 | Ngô Quốc Quý |
| 2 | Write deployment and implementation view in SAD. | 19/08/2023 | Nguyễn Trần An Hòa |
| 3 | Create and build a database about comics. | 19/08/2023 | Nguyễn Trần An Hòa |
| 4 | Implement the connection between Backend and Frontend (create API in FE first). | 19/08/2023 | Phạm Phú Toàn |
| 5 | Create the layout of the router, main comic, profile, and login/register page. | 19/08/2023 | Ngô Quốc Quý |
| 6 | Create the layout of the homepage, type of comic page, search comic. | 19/08/2023 | Nguyễn Thuận Phát |
| 7 | Create the layout of the chapter page, upload comic page. | 19/08/2023 | Tô Khánh Linh |
| 8 | Write weekly report 2 | 19/08/2023 | Nguyễn Thuận Phát |
| 9 | Write planning report | 19/08/2023 | Phạm Phú Toàn |
| 10 | Write reviewing report | 19/08/2023 | Tô Khánh Linh |